# ES Express LLC -- Feedback Ledger

Lexcom Systems Group USA, LLC

Table of Contents

# ES Express Dispatch Team Feedback Ledger

Generated: 2026-04-14 Last updated: 2026-04-14 (post-ship batch – 13 additional items landed) Sources:

- 2026-04-06 validation-walkthrough transcript (Jessica, 1h 14m)

- 2026-04-09 team-follow-up transcript (full team, 1h 2m)

- 2026-04-06 round-2-consolidation (38 issues)

- Round 2 per-persona reports (Jessica / Stephanie / Katie / Admin)

- 2026-04-06 validation-call-findings

- git log main --oneline (ship verification)

## Executive Summary

- Total asks captured: 52 (38 Round-2 + 14 new from transcripts)

- Shipped (verified via git + code): 43 (83%)

- Partial / in-progress: 0

- Open: 2 (4% – both large-effort, deferred-by-scope)

- Blocked on external: 2 (4%)

Items still open:

- User invite / role / deactivate flow – admin, large

- Architecture: BOL + Validation reconciliation feel decoupled – large

Blocked on external:

- PCS auto-push integration + PCS-dependent color statuses – waiting on PCS REST OAuth credentials

- Keyboard navigation between loads – Stephanie, medium

## SHIPPED (verified against git + live code)

| # | Ask | Source | Verified | Commit |
| --- | --- | --- | --- | --- |
| S-01 | ES Express LLC logo on login + sidebar | Jared / Apr 9 40:31 | [x] live | 829eda0 (merged today) |
| S-02 | Cobalt primary + cream backgrounds (swap from purple) | Jared | [x] live | 3aa3243 via merge 829eda0 |
| S-03 | Collapsible sidebar with admin grouping | Jared | [x] live | c85ca1f via merge 829eda0 |
| S-04 | Load Count Sheet color coding on rows | Apr 9 16:23 | [x] today | ad8b1d2, a72324d |
| S-05 | Color Key legend popover | Apr 9 16:34 | [x] today | ad8b1d2 |
| S-06 | Date range filter (from->to) | Apr 9, R2 | [x] today | a72324d |
| S-07 | Match audit UI on load drawer | Jessica validation call | [x] | b4aa9f0, 94a07a2 |
| S-08 | Auto-mapper anti-hallucination rules | Validation findings | [x] | e15a6e8 |
| S-09 | Archive / historical complete banner | Apr 6 validation call | [x] | 79180a9 |
| S-10 | Historical-complete classifier on sync | Apr 6 “archive vs live” | [x] | f50e97b |
| S-11 | Visible “Search BOL” button (M8) | Validation call 23:15 | [x] | de148d1 |
| S-12 | Logistiq carrier export (no session auth) | Operational | [x] | 43e6b2a |
| S-13 | weight_lbs column + sync population | Round 4 | [x] | 3d9a5bf, 5d91282 |
| S-14 | P0-3 single-load Validate confirm | Round 2 | [x] | shipped (confirm pattern in DispatchDesk) |
| S-15 | P0-4 Missing Ticket button – wired then disabled with tooltip | R2 -> R3 -> R4 | [x] current state | 6e506ab -> 6ea015a |
| S-16 | P2-6 Advance All confirmation | Round 2 | [x] | 53a5eea |
| S-17 | P2-8 Pagination reset on filter change | Round 2 | [x] | e0439d8 |
| S-18 | P1-4 onClaim in Loads view | Round 2 | [x] | b8ff924 |
| S-19 | P1-12 “Entered” -> “Mark Entered” | Round 2 | [x] | 22cfec4 |
| S-20 | P2-1 Demurrage panel recolor | Round 2 | [x] | 5d37e56 |
| S-21 | P2-7 Jargon tooltips (BOL, FSC, Reconciled, Tiers) | Round 2 / Katie | [x] | 9ac11aa |
| S-22 | P1-11 prefers-reduced-motion animation cap | Round 2 | [x] | d1ea180 |
| S-23 | P2-3 “Last updated” pill on home Objectives | Round 2 | [x] | b39dee3 |
| S-24 | P1-8 Companies admin behind feature flag | Round 2 | [x] current: visible | 902b39e + revert ec4fb64 |
| S-25 | Pill text readability per-hex luminance | Apr 14 team note | [x] today | a72324d |
| S-26 | enteredIds persists across page refresh (P1-5) | Stephanie R2 | [x] today | feae3c9 |
| S-27 | LoadRow checkbox keyboard accessible (P1-3) | R2 | [x] today | feae3c9 |
| S-28 | Loads view row click expands drawer in place (P0-6) | Stephanie R2 | [x] today | feae3c9 |
| S-29 | PhotoModal “Flag for Jessica” wired (P1-6) | R2 | [x] today | feae3c9 |
| S-30 | WellsAdmin pencil edits dailyTargetLoads (P0-1) | Admin R2 | [x] today | feae3c9 |
| S-31 | WellsAdmin defaults to Active filter (P2-9) | Admin R2 | [x] today | feae3c9 |
| S-32 | WellsAdmin paginates 25/page (P2-10) | Admin R2 | [x] today | feae3c9 |
| S-33 | PCS numbering correct under filters (P1-7) | Stephanie R2 | [x] today | feae3c9 |
| S-34 | PropX staging_* schema-drift fields known | Apr 14 sync log | [x] today | feae3c9 |
| S-35 | Copy ready-loads-as-TSV report (P2-2) | Jessica R2 | [x] today | feae3c9 |
| S-36 | Home “Confirmed & Ready” card clickable (P1-10) | Stephanie R2 | [x] today | feae3c9 |
| S-37 | Inline editable assignment notes (O-05) | Jessica Apr 6 | [x] today | ef40761 + migration 0008 |
| S-38 | Keyboard navigation between rows (j/k///Enter/Esc) | Stephanie R1 + Apr 9 | [x] today | ef40761 |
| S-39 | Validation page: more inline edits + pencil affordance (P2-4) | R2 | [x] today | 29996ae |
| S-40 | Photo gate on dispatch_ready transition (P-03) | Jessica Apr 6 ~54:20 | [x] today | d6d979c |
| S-41 | Need Well Rate Info status wired (O-23) – admin checkbox + 6th color now live | Apr 9 + admin | [x] today | d6d979c + migration 0009 |
| S-42 | Missed Loads Report – pull-style page Jessica runs on demand (O-16) | Jessica Apr 6 | [x] today | d6d979c |
| S-43 | Mark Entered button now in ExpandDrawer (P-01) | Stephanie R2 (P1-2) | [x] today | d6d979c |

## PARTIAL (in-progress / partly-addressed)

| # | Ask | Source | What’s done | What’s missing | Effort |
| --- | --- | --- | --- | --- | --- |
| P-01 | Mark Entered control in ExpandDrawer | Stephanie R2 (P1-2) | Button exists in LoadRow only | Add to drawer – dispatchers open drawer more than they row-click | small |
| P-02 | Contrast / readability pass | Jared + Apr 9 team | Jared’s pass + pill contrast today | Full a11y audit with team review | medium |
| P-03 | Photo requirement in “100% ready” logic | Jessica Apr 6 | isTier1 = hasAllFieldMatches && hasPhoto rule exists in match-rules | Not yet applied to auto-promote logic – Tier 1 still allowed without photo in some paths | small |

## OPEN (ready to work on)

All “Now” + most “This week” items shipped 2026-04-14. Remaining open items are large-effort (>=4 hrs) or explicitly deferred.

| # | Ask | Source | File hint | Effort |
| --- | --- | --- | --- | --- |
| O-12 | P0-5 User invite / role / deactivate flow absent | Admin R2 | auth/routes.ts + UsersAdmin.tsx, invite.ts orphaned | large |
| O-13 | P1-9 Admin pages client-side role-gated | Admin R2 | explicitly skipped per project_admin_rbac_intentional.md (all users admin during rollout) | – skip |
| O-24 | BOL + Validation reconciliation feel decoupled (architecture) | Apr 6 audit | larger refactor surfaced when discussing how matching informs validation; not blocking but worth re-think | large |

### Post-PCS (needs OAuth credentials from Kyle)

| # | Ask | Source | Blocking | Effort after unblock |
| --- | --- | --- | --- | --- |
| O-18 | “Validate” -> “Push to PCS” button rename | Apr 9 25:00 | PCS OAuth | trivial |
| O-19 | Push-to-PCS actual integration (vs copy/paste) | Jessica Apr 9 | PCS OAuth + Kyle | large |
| O-20 | “Loads Being cleared” / “Loads cleared” status colors wired (2 of 9) | Apr 9 | PCS OAuth (observability) | small |
| O-21 | “Export (Transfers) Completed” status wired | Apr 9 | PropX export API spec | small |
| O-22 | “Invoiced” status wired | Apr 9 | Finance module integration | small |
| O-23 | “Need Well Rate Info” status wired | Apr 9 | New well.rate_status column + admin UI | small |

## BLOCKED (external)

| # | Ask | Dependency | Owner |
| --- | --- | --- | --- |
| B-01 | PCS OAuth credentials for all O-18 through O-20 items above | PCS vendor REST API access process | PCS |

## Appendix A – NEW items from Apr 6 + Apr 9 transcripts (not in Round 2 consolidation)

These surfaced in the recordings but weren’t captured in the written Round 2 docs. All tracked above in the OPEN section unless noted.

| Apr 6 Validation Walkthrough |  |  |
| --- | --- | --- |
| Inline comments on loads | 21:45-ish | O-05 |
| Photo requirement strict enforcement | 54:20 | P-03 |
| Missed-loads on-demand report | ~48:00 | O-16 |
| Live data before finalizing workflow | entire session | covered by today’s migration |

| Apr 9 Team Follow-up |  |  |
| --- | --- | --- |
| Load Count Sheet color scheme -> UI | 16:23-16:34 | S-04, S-05 [x] shipped today |
| Date range lookup | ~18:00 | S-06 [x] shipped today |
| “Validate” button will need rename when PCS lands | 25:00-27:02 | O-18 deferred |
| Red flag on ticket mismatches (PropX-like) | 27:20 | partly covered by match_audit reasons (S-07) |
| “Hard to visualize without live data” | Scout 35:00 | resolved today (real DB live) |
| Jared contrast + logo changes | 40:31 | S-01, S-02, S-03 |

## Inconsistencies resolved

Round 2 consolidation listed some items as open that git shows as shipped. I verified each and moved them to SHIPPED above: P2-6, P2-3, P1-12, P1-11, P2-7, P2-1, P2-8, P1-4.

Round 2 P0-4 (Missing Ticket) was shipped, then intentionally reverted to disabled-with-tooltip per commit 6ea015a. Current state is the intended state.

Round 2 P0-2 (Delivered Date inline-edit broken schema) is fixed – backend/src/plugins/dispatch/routes/loads.ts:108 now declares deliveredOn.

Round 2 P1-1 (capitalize mangling) is fixed in FilterTabs.tsx (removed in Round 3). Leftover capitalize in BolQueue.tsx:206 was benign (labels already cased) – removed 2026-04-14 for hygiene.

Maintained alongside session hand-offs. Update after each validation session or ship event.